## Slide 1: SKA Interface Workshop: AIV Interfaces – Summary and Wrap
AIV consortium
Manchester
June 2013

## Slide 2: Interfaces between AIV and SKA1 Elements
With CSP:
  Interface to precursor raw data
  Interface to Digitiser Controller
With MGR:
  Interface to MeerKAT Weather Stations
  Interface to MeerKAT Dish LMS
  Interface to ASKAP Dish LMS
With SADT:
  Interface to MeerKAT TFR
  Interface to ASKAP TFR

## Slide 3: Proposed next Milestones
At Kickoff (October 2013)
  Identification of critical requirements in ICDs
At t0 + 12w
  Complete requirements in ICDs
At PDR
  Final ICDs with implementation details