## Slide 1
Dish Consortium Status in SKA1 Preconstruction
SKA Engineering Meeting,
Nov 9 – 12 2015
Roger Franzen
Lead, SKA Dish Consortium
CSIRO

## Slide 2
Outline
Introduction to New Dish Consortium Leader
Dish Consortium Overview
Major Activities
Key Progress in Work Elements –various
Schedule - Earned Value
Summary

## Slide 3
Consortium Leadership
Leadership
  Mark McKinnon returned to NRAO – April 2015
  Mark Bowen Appointed as Interim Lead
  Roger Franzen commenced as lead – 07 Sep 2015
  Mark Bowen very relieved – 08 Sep 2015
  This new boy is still on a learning curve with Mark’s help.
  THANK YOU MARK

## Slide 4
Bio for Roger Franzen

## Slide 5
Consortium Members
Dish Consortium: 17 institutions, 8 countries (largely intact post re-baseling)
  Chalmers (Sweden)
  Commonwealth Scientific and Industrial Research Organization (Australia)
  Electromagnetic Software and Systems (South Africa)
  European Industrial Engineering (Italy)
  IAF Fraunhofer (Germany)
  National Institute for Astrophysics (Italy)
  Instituto Geografico Nacional (Spain)
  Joint Laboratory for Radio Astronomy Technology (China)
  Max Planck Institute for Radio Astronomy (Germany)
  National Research Council of Canada (Canada)
  Omnisys Instruments AB (Sweden)
  RPC Technologies (Australia)
  SKA South Africa (South Africa)
  Societa’ Aerospaziale Mediterranea S.c.r.l. (Italy)
  Universidad de Cantabria (Spain)
  Universidad Publica de Navarra (Spain)
  Vertex Antennentechnik GmbH (Germany) – (up to July 2015-may re-engage)

## Slide 6
The new members are already engaged with Oxford leading the acceleration of activity on elevated Band 5 priorities and MT Mechatronics working with JLRAT to promote the panelised dish structure concept.
New memberships are most effective when aligned with SKA developmental needs.
New Memberships
4 New Members are about to be considered for acceptance by the Dish Consortium Board:
    Oxford University – Cryocooler efficiency, band - 3, 4, 5 cryostat
    Dr Angela Taylor
    Stratosat Datacom – Dish RFI/EMI analysis and design
    Alan Geldenhuys
    Engage SKA (Portugal) – Band - 3, 4, 5 cryostat integration
    Assistant Professor Domingos Barbosa
    MTM (Germany) – Dish structure
    Lutz Stenvers

## Slide 7
Consortium Organization
CSIRO
SKA-SA
CSIRO
EMSS
NRC
JLRAT
JLRAT
NRC
SKA-SA
Roger Franzen
Special thanks to Mark Bowen for
BRILLIANTLY holding the fort and helping me in transition

## Slide 8
Dish Consortium Scope of Work
Many changes since last Engineering Meeting in 2014.
Dish Consortium was/is responsible for the design and verification of dish structure, optics, feed suites, receivers, all supporting systems and infrastructure for SKA1-Mid.
Consortium members have also been designing and building two pre-cursor antennas to inform the design of SKA-P
  DVA-1 by NRC and
  DVA-C by JLRAT
This status is true for pre - Dish PDR February 9-10, 2015.
After Re-Baselining, no PAF, no SKA Survey, tighter budgets and timelines.

## Slide 9
RE-BASELINING
Re-Baselining took place in early March, 2015.
It has affected all consortia to varying degrees.
SKA MID deferred Survey and
PAF activities moved to possible AIP
Impacts include;
  A reduction in some development activities.
  Re-alignment of reviews and design baselines.
  A delay to program as realignment has occurred.
  Increased emphasis on delivery to schedule, cost and performance.
  Additional scope not in previous plan – Band 3, 4, 5.

## Slide 10
Major Activities
Since last Engineering Meeting, Major Activities were:
Stage 1 PDR February 9-10, 2015: Did not pass
Re-Baselining March 2015
delta PDR Step 1 – COAR closeout July 2015
delta PDR Step 2 – Remaining PDR Documents reviewed
delta PDR Step 3 – Dish Structure Down Select 3 Nov 2015
Proposed to hold Delta PDR December 15-16, 2015.

## Slide 11
Dish Structure
Design for the structure element of the SKA1-Mid antenna
  Feed down – Feeds at secondary focus
  Common optical design – Compatible with SPF and PAF
  Common pedestal design
  Common feed indexer design
  Since Feb, 2 Main reflector concepts –
      Single piece composite reflector (NRC)
      Metal panel reflector (JLRAT)
  Down selection process for reflector concept is underway on the basis of preliminary design

## Slide 12
Dish Structure - Antenna Concept
Feed and Sub-reflector Support Structure
Turning Head
Main reflector
Sub reflector
Feed indexer
Pedestal
Elevation Actuator
Azimuth actuator
Azimuth bearing
Plant installation: electrical, thermal and general plants.
Backup Structure
CoDR design selection: feed arm down; feeds at secondary focus
Notes: 12

## Slide 13
Design – Panel Reflector

## Slide 14
Design – Single Piece Composite

## Slide 15
Dish Optics
Optical Configuration
  Optical model now fully defined and available in consortium repository
      15m Offset Gregorian
      5m sub-reflector
      Shaped reflector with 58°openning angle
      Flat rim
Configuration supports SPF and PAF

## Slide 16
SPFs - Bands
SPF Bands
  1: 350 -1050 MHz
  2: 950 -1760 MHz
  3: 1.65 -3.05 GHz
  4: 2.8 -5.2 GHz
  5: 4.6 -13.8 GHz
Block diagram for SPF Band 2
High priority bands for SKA-1 construction
Band 5 priority increased after re-baseline

## Slide 17
Room Temperature (Uncooled) Feed Horn and LNA
SPF – Band 1

## Slide 18
SPF – Band 1
Comparison - Cooled vs. Uncooled Feed Horn and LNA

## Slide 19
SPF – Band 2
PDR completed
  Cryostat detailed design underway
  Feed horn optimised to SKA Optical Configuration
Feed Package Detailed Design, Band 2, (EMSS)
Band 2 horn (EMSS)

## Slide 20
Delivery in-scope for SKA1 after SKA re-baselining
  Band 5 elevated in priority
  Common cryostat → Band 5 only delivered for SKA1
New partners engaged to perform additional work
  Oxford University (UK)
  ENGAGE SKA (Portugal)
Detailed Design Review (DDR) scheduled for June 2016
SPF – Bands 3, 4 & 5
Notes: Bands 1 and 2 are high priority

## Slide 21
SPF Receivers
Receiver design for Bands 1 and 2 well developed
  Receiver architecture defined
  Digitiser location selected – Feed indexer
  Optical Digital Link (ODL) architecture defined
  Prototype sub-system components under test
Band 5 receiver now in-scope for SKA1 after re-baselining
  Possible collaboration with U. Bordeaux → Receiver for Wide Band Single Pixel Feed (WBSPF), Band 2.
  Detailed Design Review scheduled for June 2016
Notes: Bands 1 and 2 are high priority

## Slide 22
LMC Interfaces
LMC Interfaces: SKA-Mid

## Slide 23
  SKA Re-baselined
  SKA Board rebaselining decision announced March 2015
  SKA Survey delayed and a PAF Advanced Instrumentation Program (AIP) proposed.
  SKA_Mid antenna design should support future installation of PAF systems – Optics and Structure.
SKA Dish Consortium – PAF Group
  PAF related work associated with SKA Stage 1 of preconstruction completed (delta-PDR closure).
  PAF development moved into PAF AIP (construction).
  Discussions underway to establish PAF AIP for Stage 2 of preconstruction
Phased Array Feeds (PAFs)

## Slide 24
Local Monitor and Control (LMC)
TANGO selected as the SKA M&C common framework
Architecture of the LMC system defined
  includes interfaces with DISH work elements and TM
Detailed design of the LMC software underway
  includes TM interface, operational databases, scheduler, pointing program, operator displays, and alarm, logging, and monitoring services
Development of prototype software and hardware for the LMC system
Physical envelope to be reviewed post Dish Structure down select

## Slide 25
Schedule - Earned Value
Total Planned Value = 56.5M€
(Stage 1 EV = 22.0M€; Stage 2 EV = 34.5M€)
Flat line EV due to effects of re-baseling and leader search.
as of 30 September 2015

## Slide 26
Summary
Consortium set to move to Stage 2 post Dec dPDR.
Next 90 days
  Dish Engineering Review Nov 13-14 – consolidate.
  Complete dPDR Dec 15-16 based on single structure design.
  Confirm new design baseline.
  Recast Schedule and DDR planning post dPDR.
  Close out remaining COAR’s if any by Jan 2016.
  Recast Costing by ~ February 2016
  Commence with detailed design.

## Slide 27
Notes: Last slide of the presentation