## Slide 1
AADC: Aperture Array Design & Construction Consortium
LFAA: Low Frequency Aperture Array

## Slide 2: AADC Consortium Members
  ASTRON NL
  ICRAR Australia
  INAF Italy
  KLAASA (CETC38) China
  STFC UK new!
  University of Cambridge UK
  University of Oxford UK
  New associate: Nice Observatory (Observatoire Cote d’Azur)

## Slide 3
Credit: MWA Project, Curtin University

## Slide 4: SKA1-LOW
Station x
Digital
Fibre
Station 2
Station 1
Core
Digital
Fibre
Log Periodic antenna
Data out
Power
Cooling
… …
…
Clock
Power
Distance
Clock
Power
RPF 1
Clock
Power
RPF 2
CPF
Central
Processing
Facility
131,072 antennas
512 stations
95% in ‘Inner Area’ of 3km
Large central processing
RPF x
RFoF
Fibre
TM
Notes: Core is a sea of elements -> opportunities
Sophisticated antenna: much better broadband performance than dipoles

## Slide 5: Status
Successful PDR
  ‘just’ outstanding COARs
Commenced on stage 2 work
Detailed Design Review AAVS1 completed (Aperture Array Verification System1)

## Slide 6: Costing after re-baseling
Chart: 
Chart: 
| LFAA Management | LFAA Systems Engineering | Antenna & LNA | Receiver | Signal Processing | Local Infrastructure | Local Monitoring and Control | Commissioning & Verification
LFAA Element Cost Distribution | 2263375.7949 | 3604898.8912 | 15700556.7488 | 14900435.589 | 16479002.9765 | 25635066.1492 | 5697768.3729 | 4941717.3224
€89M
  21% Antenna & LNA
  17% Receiver
  20% Signal Processing
  31% LINFRA
    On av. 20% contingency included
    ‘Sanders’ method used

## Slide 7: AAVS0
Located at Lord’s Bridge
Hexacopter beam test

## Slide 8: AAVS0.5 upgrades: Radio over Fibre

## Slide 9: EMC testing RFoF module

## Slide 10: Status
Improved antenna base structure

## Slide 11: Standalone SKALA2
Single SKALA connected to BIGHORNS spectrometer system
Multicore FEKO (MoM

## Slide 12: Full station EM simulation
Multicore FEKO (MoM

## Slide 13: Ground plane
Adjacent panels ‘clipped’ together

## Slide 14: RFoF

## Slide 15: Fibre phase drift on 2km surface laid cable

## Slide 16: Fibre phase drift on 2km surface laid cable
Worst-case 600-sec window:
Max = 0.72° (phase)
Requirement@ 160 MHz = 1.2°
Surface laid is OK for 2 km, but not for more than a few kms. Buried fiber cables are needed for very long runs

## Slide 17
PREADU+ADU -> TPM

## Slide 18
Material | Tickness (mm)
Cu | 0.043
FR4 | 0.23
Cu | 0.035
FR4 CORE | 0.984
Cu | 0.035
FR4 | 0.23
Cu | 0.043
OVERALL | 1.6
PREADU

## Slide 19: TPM
Tile Processor Module

## Slide 20: TPM
KLAASA realization

## Slide 21: The rack design
PSU
POWER DIST.
FANS
TPM
CLOCK DIST.
PIPES DIST.
FANS
TPM
1Gb SWITCH
40Gb SWITCH
FANS
TPM
CLOCK DIST.
PIPES DIST.
FANS
TPM
PSU
1Gb SWITCH
CABLE TRAY
OPTICAL FIBRE DIST.
TPM
CABLE TRAY
CLOCK DIST.
40Gb SWITCH
1Gb SWITCH
CABLE TRAY
OPTICAL FIBRE DIST.
TPM
CABLE TRAY
CLOCK DIST.

## Slide 22: AAVS1
Substantial Verification system
  Design verification: station performance, key components
  Test bed for (limited) design options
  Verification of production techniques
  Verification of deployment aspects
  Verification against requirements, e.g. station calibration

## Slide 23: AAVS1 system layout (single network)
1
2
3
4
TPMs
….
1
3
25
Data Switch
Data Switch
MCCS
Servers
MCCS
Servers
“TM”
Controller
MWA
Control
System
Internet I/F
Beams to
MWA
Correlator
Signal data
Recorder
(server)
Signal data recorder
(server)
Internet
I/F
Fibre
splicing
Clocks from
MWA/Maser
Clock Dist
….
Power
Power
MRO Main Building
Station
box
Fibre cables
576-core
Patch
cables
Splice
Box
Power

## Slide 24: Station Location
1: 256 antennas
2-4: 48 antennas
At the MRO
Hosted by MWA
MWA correlator

## Slide 25: Ground Preparation
Antenna sites cleared
  Trees & shrubs removed
  Surface rock removed
  No levelling
Cleared sites post-surveyed
  Max slope across any location is 0.9%
Notes: 1.1 ns 8.4cm; 1.1 ew 18.6; 1.2 ns 19.9; 1.2 ew 15.3; 1.3 ns 32.4; 1.3 ew 6.6; 1.4 ns 34.5; 1.4 ew 28.3

## Slide 26
Fibre Distribution

## Slide 27: Deployment and Installation
Antenna sites surveyed
  Reference points established
‘Robotic Total Station’ system procured

## Slide 28
Antenna Power Interface Unit

## Slide 29
Power

## Slide 30: AAVS1 Detailed Design Review
Requirements review 2nd July
CDR Oct 2015

## Slide 31: LFAA System Design, Risks
  RFoF Good results reported, 3 options
  Signal processing 3 alternatives explored FPGA based, Altera& Xilinx DSP based , KLAASA
  Architecture Configuration?
  Antenna New design, gain smoothness?
  Calibration Flexible switched based digital back-end. MWA connection
  Schedule AAVS1

## Slide 32
Join us?