## Slide 1
Towards System Review et al
SKA Engineering Meeting 2015
Tim Stevenson
2015-11-10

## Slide 2
How the Office sees Reviews
The ‘system readiness’ of SKA-1
The path to a baselined Preliminary Design for SKA1
The budgetary/allocation process
Standardisation
Confluence
Topics

## Slide 3
Reviews are for transferring risk
  If a design is thoroughly reviewed, the residual risk that it will not work without (expensive) modification is:
    Understood
    Controlled
    Acceptable
  Following such a review, the risk can be accepted by another party
How the Office sees reviews

## Slide 4
The party that ultimately carries risk across the project is the Board
  The technical representative of the Board is the Office
  The Office is staffed and equipped to understand, control and recommend the acceptance of risk if it has the appropriate information
  If it does not have that information, it cannot recommend (anything…)
  The way the Office gets reliable, stable and peer reviewed information is through Reviews
    Stability comes through baselining
How the Project sees Reviews

## Slide 5
‘Element’ level PDRs still ongoing
  SDP later than present date for SysRev
  CSP-Low also?
  Closeouts still pending?
Operations are at ‘Conceptual’ stage
Re-baselining still not worked through?
  BD v1 Compliances -> BD v2 ‘Unknown’ compliances
  BD v1 Compliances -> BD v2 Non-compliances
Requirements not satisfactorily allocated
  Assumptions
  Missing allocations
  Allocations in dispute
Uncertain costs (or costs threaten to exceed 650M)
Gaps in verification (Element - System) – ITF role?
Major interfaces not baselined
Risk above acceptable level?
The System Readiness of SKA1

## Slide 6
Satisfy the Architecture Panel that we have a viable architecture
Quantify and allocate the key system budgets
Baseline as much Element design as we can
  And show compliance/known non-compliance with BD v2
Present AIV products
  And provide picture of verification plans at Element level (ITF needs)
Show costs/risks are under control and no additional descoping is indicated
Present the engineering ops products
Show that we have a viable schedule
  The capability exists everywhere in the project to manage the continuing development to appropriate standards
The path to Sys Rev – we must:

## Slide 7
The budgetary (requirements allocation) process
  It is long overdue
  The risk being taken by the Office is that the combination of assumptions being made will not deliver the performance we require
  It needs to be carried out expeditiously with your help (for both creation and analysis)
  These budgets will replace your L2 assumptions and may not differ from them
  Please do the necessary analysis and report back to the Office when provided with a new allocation
    Please do not ‘shoot from the hip’
  We are expecting to change allocations but can only do so on the basis of evidence, not opinion
Addenda

## Slide 8
Telescope Manager Standards
  Interface Guidelines
  Use of TANGO
  We are jointly issue ‘proto standards’
    Iterate in interface discussions
    Measure buy in
  Adopt iterated standards
    L1 requirements will follow
Addenda

## Slide 9
A Confluence/JIRA installation has been rolled out to service:
  TTs
  Extended IETs
  A few other groups
It is expected to become mission critical
  This means we have to be very careful ramping up the load
    The number of users/spaces will be increased at a controlled pace
  We have to restrict some of the functionality, notably ‘Personal Spaces’ (No enforceable AUP)
  The Office cannot support a general user population, so linking to other (independently funded) instances will be necessary
Users are not self identifying…..
Confluence