## Slide 1
SKA Configuration Management
Engineering Meeting
Susan Nel
2015-11-10

## Slide 2
Outline
What does this mean?
CM Challenge
CM Strategic Framework
CM Methodology
Q&A

## Slide 3
Configuration
Configuration is the functional and physical characteristics of existing or planned hardware, firmware, software or a combination thereof as set forth in technical documentation and ultimately achieved in a product.
Configuration Management (CM)
Configuration Management is a management activity that applies technical and administrative direction over the life cycle of a product, its configuration items, and related product configuration information. (ISO 10007:2003) It manifests as coordinated activities to direct and control configuration.
CM Definition

## Slide 4
‘Configuration’ meaning (1550s)
‘To fashion after a pattern’
SHAPE TOGETHER
What does it mean?

## Slide 5
What does it mean?
Making things explicit
Clear
Concise
Valid
Then a miracle occurs….
Notes: Making things explicit, inevitably has the effect of showing up gaps and shortcomings. It also presents the opportunity to address shortcomings and facilitate improvement.

## Slide 6
What does it mean?
Making things explicit
Clear, Concise and Valid requirements
Common set of approved information

## Slide 8
What does it mean?
Systematically increasing the level of control (rigor)
Assess change impact across boundaries
Accommodate change
Keep a long term focus

## Slide 9
CM Challenge – Long Term
Design Requirements
“As Designed”
“As Built”
Design
Information
Operational
Configuration
Information
Operating
Maintenance
Training
&
Procurement
Information
Asset & Process
Information
Must Conform
Must Conform
Must Conform
“As Maintained”
Physical Configuration
PRODUCTION
OPERATIONS
DESIGN
From: Bentley SA

## Slide 10
What is the issue?
Req. 1.3.2
Compliance Org
Industry Regulations
Standards Committee
People
Statements of Work
Standard
Compliance Codes
Ref. Docs
Regulatory Agency
System Architect
Owner
Req. 1
Req. 1.1
Req. 1.2
Req. 1.3
Req. 1.3.1
REQUIREMENTS
Req.1.2
KNOWLEDGE ITEM
Stage 1
Milestone 1.1
Stage N
Milestone 1.2
Milestone 1.3
Stage 1
Milestone 1.1
Stage N
Milestone 1.2
Milestone 1.3
Req. N
PROJECT BUDGET
Milestone 1.1
W B S
Milestone 1.1
Element A
Assembly #A1
Assembly #A2
Assembly #A3
Sub-Assy #A3.1
Sub Assy #A3.2
Element N
Specification
Design Report
Purchase Order
Test Procedure
Test Results
Sub Contractor
Sub Contractor
Sub Contractor
Sub Contractor
Sub Contractor
Assembly #A2
MID TELESCOPE
System Architect
System A
Component A1
Comp A2
Comp A3
Comp A3.1
Comp A3.2
System N
P&IDs
TELESCOPE DESIGN
Comp A2
System N
Consortium
From: Bentley SA

## Slide 11
Consortium
Stage 1
Milestone 1.1
Stage N
Milestone 1.2
Milestone 1.3
Stage 1
Milestone 1.1
Stage N
Milestone 1.2
Milestone 1.3
System Architect
System A
Component A1
Comp A2
Comp A3
Comp A3.1
Comp A3.2
System N
P&IDs
Element A
Assembly #A1
Assembly #A2
Assembly #A3
Sub-Assy #A3.1
Sub Assy #A3.2
Element N
Specification
Design Report
Purchase Order
Test Procedure
Test Results
People
Statements of Work
Standard
Compliance Codes
Industry Regulations
Ref. Docs
Standards Committee
Regulatory Agency
System Architect
Owner
Compliance Org
Req. 1
Req. 1.1
Req. 1.2
Req. 1.3
Req. 1.3.1
Req. 1.3.2
Req. N
Sub Contractor
Sub Contractor
Sub Contractor
Sub Contractor
Sub Contractor
REQUIREMENTS
Req.1.2
KNOWLEDGE ITEM
PROJECT BUDGET
Milestone 1.1
TELESCOPE DESIGN
Comp A2
System N
W B S
Milestone 1.1
Assembly #A2
MID TELESCOPE
Impact of Change
From: Bentley SA

## Slide 12
Strategic Framework
Tools
Procedures and Standards
Culture and People
Metrics

## Slide 13
Tools: eB Pilot
Designated CMs for every Consortium
eB specified, setup and tested
Trained 35 users
Conducted a CM workshop (Evaluation)
Migrated 2276 documents
Identified 729 physical items
Applied eB improvements
Thanks for your support!
Notes: Thanks to every Consortium for contributing a CM.
Thanks to Alistair and Phil for approving the funding.
Thanks to SKA SA for extra time and support during testing.

## Slide 14
Tools: eB Commissioning
Commissioning Phase from 01 October to 31 January 2016
Roll eB out to each Consortium
    This includes registration of new users and defining training provision
Finalise hosting arrangements with Bentley
Optimise eB functionality
Conclude the data migration activities
Align CM Plan and Procedures

## Slide 15
Tools: eB Implementation
Licensing open ended for commissioning phase
From Feb 2016 licencing budget allows for ~30 users and ~280 viewers
Paid by SKA Office
Bentley Agreement to be finalised for eB Production System
Current viewers list: eB User List (72)

## Slide 16
Procedures and Standards
Next priority:
Align CM Processes and Standards
CM Plan
DM Procedure
Change Procedure
CM Working Procedures (How to)

## Slide 17
Culture and People
Teamwork - con-figure
Integration (minimising islands of information)
Sharing
Compliance with CM principles
Notes: Work together
Use CM tool
Keep to the rules of the game

## Slide 18
CM Methodology
CM Lifecycle
Physical Hierarchy
Administrative Hierarchy
Accommodating Change
Verification and Audits

## Slide 19
CM Lifecycle

## Slide 20
CMII Lifecycle
PDR
CDR
Procurement

## Slide 21
Physical (Structure) Hierarchy

## Slide 22
Observatory
Telescope
Element
Product
Location
PDR PBS Submissions – Level of Control
Notes: You need to define your design basis in eB as Planned documents. This will allow everyone to see what is planned for CDR and allow for the illumination of gaps.

## Slide 23
PBS under Configuration Management
PDR PBS Submissions
SKA Telescope PBS
To reflect the updated PBS the Consortia are working on

## Slide 24
Observatory
Telescope
Element
Sub Element
Location
PBS under CM Control

## Slide 25
PBS Example
PBS designed to:
a) progress integration,
b) align with the Functional Analysis,
c) facilitate requirements flow-down,
d) facilitate document mapping to items, e) incorporate work done by Consortia subsequent to PDR.
Andrea Cremonini is facilitated the changes to MID
Maria-Grazia Labate is facilitated the changes to LOW
Change Notes to be finalised

## Slide 26
Administrative Hierarchy
Allow for different views
Grouping of non-physical items
Accommodate WBS views
Notes: We need to review the organisation and use of Admin Hierarchies. It was mainly used to organise migrated data.

## Slide 28
Accommodating Change
Levels of change:
  Revision Changes
  Change Notes
  Engineering Change Proposals
Change Impacts Assessment
All Changes to be managed in eB
Segmentation of responsibility regarding ECPs

## Slide 30
Segmentation of Responsibility
Telescope
LFAA
Infrastructure
CSP
Intra-Consortia ECP
(Class 2)
Inter-Consortia ECP
(Class 1)
System Level ECP
(Class 1)

## Slide 31
Traditional CM: Configuration Baseline
An approved set of functional and physical characteristics describing a product and as documented in a data pack at a specified point in time. A Configuration Baseline consolidates the results from a preceding phase that has been formally reviewed and agreed on, and which forms the point of departure for the succeeding phase. A Configuration Baseline can be changed only through formal change control procedures.
CM Baselines - Definition
CMII: As-Planned As Approved Baselines
An approved set of functional and physical characteristics describing a product and as documented in a data pack at a specified point in time. This is a rolling baseline (As-Planned / As-Designed) as changes are approved and implemented.

## Slide 32
What does this PDR Development Baseline look like?

## Slide 33
Alternative view for a Baseline Report

## Slide 34
Verification and Audits
Data Quality Verification
Completeness of Information
Functional Configuration Audits
Physical Configuration Audits

## Slide 35
What next? Longer Term
Align and improve Procedures and CM Plan
Roll out to Consortia
Training
CM process Implementation
Please come tomorrow to confirm eB access

## Slide 36
Questions?
CM Q&A Wednesday 14h00 to 17h00 CM Q&A (Salon C)
Configuration Management is a key part of the project puzzle